Project Status Report

Project: LLM-RAG Based Digital Human Counseling System (Nova) Subject: AI Academic Success & Wellbeing Companion for Undergraduate Students

Summary

The core functionality outlined in the project proposal has been implemented and is running end-to-end. The system currently supports text and voice conversation, in both English and Korean, grounded in a fine-tuned language model and a retrieval-augmented knowledge base. The one major component from the original architecture that remains outstanding is the digital human avatar layer the visual, animated interface intended to sit on top of the working backend.

Completed Components

| Architecture Layer | Status | Notes |
| --- | --- | --- |
| Core LLM | Complete | Llama 3.2 (3B) fine-tuned via LoRA on real counseling-dialogue datasets (CounselChat, Amod, ESConv, MentalChat16K), served locally through Ollama |
| Prompt Engineering / Dialogue Manager | Complete | Persona, formatting rules, and topic-scope guardrails implemented |
| Fine-tuning Datasets | Complete | CounselChat, ESConv, MentalChat16K, Amod Mental Health Counseling Conversations |
| Backend API | Complete | FastAPI |
| RAG | Complete | Local vector search (Chroma) over a categorized knowledge base (stress & psychology, career & employment); university-specific content pending real institutional data |
| Database | Complete | SQLite (SQLAlchemy ORM) |
| User Inference (emotion, intent, crisis detection) | Complete | Rule-based emotion and stress-type detection; dedicated, human-reviewed crisis-response pathway, bilingual |
| Speech-to-Text | Complete | Local, offline transcription (Whisper), English and Korean |
| Text-to-Speech | Complete | Local voice synthesis, English and Korean |
| Backend & Session Logging | Complete | Conversation history and emotion trend logging to a persistent database |
| Multi-session Trend Tracking | Complete | Detects improving/worsening patterns across a student's recent sessions |
| Bilingual Interface | Complete | Full English/Korean toggle across UI and conversation |

Outstanding

- Digital human avatar (visual rendering, lip-sync, gesture/expression generation) — not yet integrated. The current interface uses a placeholder visual (a static animated orb) in place of the avatar.

- University-specific knowledge base content (real counseling center details, scholarship information) — pending collection of institutional data.

- Korean-language response quality — functional, but not yet fine-tuned on Korean-language data, so fluency lags behind the English responses.

Conclusion

The major functional work of the project  the conversational AI, knowledge retrieval, emotional inference, and voice pipeline is complete and operating as a working system. The project is now awaiting integration of the digital human avatar to fulfill the full interface envisioned in the original proposal.